**Accessible Description for Clontarf to City Centre Works**

**Weekend of Friday 26th, Saturday 27th and Sunday 28th April**

Location – North Strand Road (Shamrock Terrace to Bessborough Ave);

* + Dates; Friday 26th April 20:00 right through until Sunday 28th April at 18:00
	+ Working Hours;
		- Friday night 20:00 until Saturday evening at 18:00
		- Sunday 08:00 until 18:00
	+ STOP / Go installation on North Strand Road over Newcomen Bridge between Shamrock Terrace and Bessborough Avenue
	+ The installation also includes for a road closure of Ossory Road
	+ Works Description; The traffic management installation (as attached) is necessary to facilitate full-depth road construction. These works require the excavation of the existing road to a depth greater than 0.5m to enable the replacement of the existing road foundation and bituminous layers. Completion of these works shall open additional work areas. At Ossory Road junction, a road crossing is required for a new Uisce Éireann pipeline. Ossory Road is to be closed at the North Strand Road junction for the weekend to facilitate these pipeline works.
	+ Night-working is proposed for Friday night
	+ The signals for the pedestrian crossings at Charleville Mall and at Ossory Road on the North Strand Road shall be switched off but the crossings shall be manned by Traffic Marshals and hence still available to pedestrians

If there are any queries with regard to this installation and proposals please feel free to contact our Office at ActiveTravelOffice@dublincity.ie

Thank you for the ongoing cooperation to facilitate the Scheme related works.