Dublin District Heating Project (DDHP)

Monthly Management Report – December 2025

The Dublin District Heating Project (DDHP) seeks to capture waste heat from the Dublin Waste to Energy (DWtE) facility and deliver it to homes and businesses in Dublin city via an underground pipeline network.

The Site Investigations tender pack for the network has been finalised, and the team is ready to proceed to procurement, subject to funding approval. An application has been made to the Maritime Area Regulatory Authority for a Maritime Usage Licence to carry out marine site investigations. There is ongoing program coordination with the Dodder Bridge team to ensure optimal timelines are met.

The DDHP website is currently under review, with reports and information being updated. The team is currently reviewing the website content and will soon engage with corporate services.

The wintering bird survey in Ringsend Park is ongoing. The survey is being conducted by an ornithologist, with DCC’s parks department assisting to ensure the survey area and techniques are in line with best ecological survey practices.