Dublin District Heating Project (DDHP)

Monthly Management Report – February 2026

The Dublin District Heating Project (DDHP) seeks to capture waste heat from the Dublin Waste to Energy (DWtE) facility and deliver it to homes and businesses in Dublin city via an underground pipeline network.

The project team are procuring a Commercial Advisor to develop the Business Case and devise a commercial strategy for charging for district heating.

The Pre-Part 8 Procedure has been completed and it is planned to commence the formal Part 8 Procedure in Q1 2026.

Preliminary design work has begun for the proposed Energy Centre in Poolbeg. The requisite environmental assessments and reports are also in progress. The Energy Centre will provide backup to the District Heating network and allow for future expansion.