Dublin District Heating Project (DDHP)

Monthly Management Report – January 2026

The Dublin District Heating Project (DDHP) seeks to capture waste heat from the Dublin Waste to Energy (DWtE) facility and deliver it to homes and businesses in Dublin city via an underground pipeline network.

A commercial advisor is being sought to assist with developing a pricing strategy for the project. A commercial advisor will assist in creating a Detailed Business Case and a pricing strategy for the supply of district heating to customers.

The DDHP website is currently under review, with reports and information being updated. The team is working on developing a strategy to best communicate the goals of the project to all interested parties.

The wintering bird survey in Ringsend Park is ongoing. The survey is being conducted by an ornithologist, with DCC’s parks department assisting to ensure the survey area and techniques are in line with best ecological survey practices. The survey is projected to complete in March 2026.

The Pre-Part 8 Process was commenced on December 10th, with responses due by January 9th. The team hopes to commence the formal Part 8 procedure in Q2 2026.